Key public references used while preparing this SoW:

- BidAssist product pages & pricing (features, alerts, documents). (BidAssist)

- BidAssist product comparison / AI features description. (BidAssist)

- Government eProcurement / CPP Portal (eprocure.gov.in) as the central source for central tenders. (Central Public Procurement Portal)

- GeM API documentation and integration notes (GeM provides REST APIs). (Gem Help Center)

- State eProcurement portal index (list of state portals / guide). (Central Public Procurement Portal)

- Best-practice notes for tender aggregation & validation. (GroupBWT)

# 1 — Executive summary (what we will deliver)

Build a SaaS platform that:

- Aggregates tenders from ALL relevant public sources (Central CPPP, GeM, all State/UT e-procurement portals, department websites / RSS / PDF notices).

- Normalizes & deduplicates notices across sources into a single searchable catalogue.

- Extracts structured data (NIT, deadline, BOQ, eligibility, EMD, contact, corrigenda, tender results) using parsing + OCR + ML.

- Turns raw tenders into actionable workflows for bidders: alerts (email/SMS/WhatsApp/push), personalized tender recommendations, team bid workspace, document download & management, reminders, and analytics.

- Admin & commercial modules for subscriptions, per-document paywalls, enterprise accounts and billing.

- APIs & integrations so corporate customers can pull tender feeds into their ERP/CRM.

This is functionally similar to BidAssist (search, alerts, docs, AI-driven summaries and BoQ extraction) but with a heavier emphasis on automated data ingestion across very heterogeneous public sources. (BidAssist)

# 2 — Sources to ingest (concrete list)

Primary sources to crawl / integrate (priority order):

- Central eProcurement / CPP Portal (eprocure.gov.in / epublish) — central notices, corrigenda, bid results. (Official system). (Central Public Procurement Portal)

- Government eMarketplace (GeM) — use official REST APIs where applicable for RFQs, reverse auctions, and orders. (Gem Help Center)

- State & UT eProcurement Portals — each State runs its own NIC / vendor portal; harvest via connectors and crawlers. (List is published by CPPP). (Central Public Procurement Portal)

- Sector / Department websites (eg. Municipal corporations, Public Works Dept, PSUs, health institutes) that publish PDFs / HTML posts but do not use eprocurement portals.

- Other public tender aggregators, trade journals, newspapers for offline tenders (as additional feed).

- Tender results / award announcements pages (to capture award history and competitor intel).

Each source will be handled by an appropriate connector: API connector (preferred), RSS if available, structured HTML parser, or site-specific crawler + PDF scraper + OCR.

# 3 — Functional scope (high level modules)

## A. Data ingestion & processing

- Connectors

  - GeM API connector (authenticated). (Gem Help Center)

  - CPPP / eProcure API or structured export connectors.

  - State portal connectors (one per state/major portal) with retry & rate-limit handling.

  - Generic website crawler for departments (sitemaps, RSS, HTML scraping).

  - Email ingest (if some departments send notices via email).

- Document fetcher

  - Auto-download attachments (PDF/DOC/XLSX) on publication.

  - Handle paywalls / protected doc download workflows (for those that require registration).

- PDF parsing & OCR

  - Structured field extraction (NIT, issue date, bid close date/time, pre-bid meeting, EMD, BoQ, eligibility, contact).

  - Table / BOQ extraction (tabular PDFs) + CSV/XLSX export.

- Normalization, deduplication & canonicalization

  - Normalize fields (dates in ISO, amounts).

  - Fingerprint and dedupe duplicates across multiple sources.

- NLP & enrichment

  - Tender classification (category / CPV codes / commodity tags).

  - Auto-summarization (short summary + important highlights) and keyword extraction.

  - Eligibility & pre-qualification flags (work experience, turnover, financial criteria).

  - BoQ/qty extraction and searchable unit rates.

- Human-in-the-loop verification

  - Interface for operators to review/confirm auto-parsed tenders and correct parsing errors.

## B. Search, filters & discovery (bidder UX)

- Global search with keyword, advanced boolean, date range, geolocation, department, CPV/category, value range.

- Saved searches & smart filters (industry verticals, states, tender types).

- Personalized recommendations (ML-based: user profile, past views, saved firms).

- Full-text search inside tender documents and BOQs.

- Similar tenders suggestions and historical precedent.

## C. Alerts & notifications

- Multi-channel alerts: email, in-app push, SMS, WhatsApp (official APIs), and daily digest. (BidAssist style). (BidAssist)

- Trigger types: new tender, corrigendum, extension, award result, bid closing in X days.

- Enterprise notification rules (teams can subscribe by state/department/category).

## D. Tender document & cost management

- Document download management (tracking downloads per-user for subscription billing).

- Per-document paywall options (single document purchase vs subscription plans).

- Document repository: versioning, corrigendum linking (original tender → corrigenda → final award).

- DSC / eSigning integration (for future modules to prepare signed submissions).

## E. Bid Management workspace (collaboration)

- Project board per tender (tasks, deadlines, owner, attachments).

- Multi-user workspaces / roles (bid manager, technical writer, finance reviewer).

- Checklists & templates for common bid documents (cover letter, bank guarantee).

- Reminders & calendar synced with Google/Outlook.

- Bid/no-bid scoring & approval workflow.

## F. Analytics & market intelligence

- Dashboards: tenders by state/department/category, value trends, win/loss rates.

- Competitive intelligence: track which companies win which tenders (awards).

- BOQ benchmarking (compare rates across tenders).

- Exportable reports (PDF/CSV) and scheduled reports.

## G. Admin, billing & legal

- Subscription management (multiple plans, trial, enterprise).

- Per-document micropayments & invoices (GST compliant).

- User & role management (multi-organization).

- Audit logs and usage metering.

- Support & dispute workflows (document errors, data issues).

## H. APIs & integrations

- REST API / webhooks for customers to consume filtered feeds (JSON).

- Connectors: CRM (Salesforce), ERP, accounting, Slack/MS Teams, SSO (SAML/OAuth).

# 4 — Data model: important fields to extract for each tender

Minimum canonical fields:

- source, source_url, source_id

- publication_date, bid_open_date, bid_close_date (ISO datetime)

- tender_id / NIT number

- department / organization, contact person, phone/email

- tender value / estimate / EMD / bid document fee

- pre-bid meeting date/time & venue

- tender type (Open/NIT/RFP/EOI/Auction)

- procurement category / CPV code / commodity tags

- eligibility criteria (work experience, financial turnover) — parsed into structured fields

- BOQ (line items: description, qty, unit, estimated rate) — tabular extraction

- corrigenda list (linking to original)

- award details (winning bidder, value, date) if available

# 5 — Non-functional requirements (NFRs)

- Scalability: support ingestion of 25k+ daily notices and 100k+ daily fetches; horizontally scalable microservices. (BidAssist states ~25k/day). (BidAssist)

- Availability: 99.9% for user-facing APIs; 99% for ingestion pipelines.

- Latency: new tenders visible in the platform within X minutes of publication (target configurable per source).

- Security: OWASP top-10 mitigation, TLS everywhere, data-at-rest encryption, RBAC, audit logs.

- GDPR/Indian privacy compliance as applicable (data retention policies).

- Backup & DR: daily backups and 24–48 hour recovery RTO.

# 6 — Technical architecture (recommended)

- Ingestion Layer (connectors) — workers for API pulls, RSS/pollers, site-specific scrapers, PDF fetcher.

- Processing Layer — document parser, OCR engine (Tesseract or commercial like Abbyy if budget allows), NLP services for classification & extraction (spaCy/transformer models), dedupe/fingerprint service.

- Storage — object store (S3) for documents; relational DB (Postgres) for canonical records; search engine (Elasticsearch / OpenSearch) for full-text & faceted search; data warehouse for analytics.

- Application Layer — microservices for search, alerts, billing, user management.

- Front-end — React (responsive), progressive web app + mobile apps (optional).

- API Gateway — public REST APIs and webhook endpoints.

- Monitoring & Logging — Prometheus/Grafana, ELK stack.

- CDN & Load Balancer — for static assets and global performance.

Design the architecture to allow rapid addition of new connectors for state portals and department sites.

# 7 — Quality, testing & accuracy expectations

- Parsing accuracy targets: aim for ≥ 85% automatic field-extraction accuracy on well-structured tenders, with human verification to reach 98% for mission-critical fields (dates, EMD, deadlines).

- Deduplication correctness: false positives < 1%.

- Search relevance: measure click-through & relevance via A/B tests.

- Regression tests: for each connector when source site design changes.

Reference: tender aggregation projects benefit from human-in-loop verification to reach production accuracy. (GroupBWT)

# 8 — Operational runbook & support

- On-call rota for ingestion failures/connector breakages.

- Connector health dashboard (last successful fetch, errors, item count).

- SLA for connector fix (e.g., severity 1: 4 hours, severity 2: 48 hours).

- Manual override tools for operators to add/modify tenders.

- Customer support: ticketing, chat, phone (enterprise).

# 9 — Deliverables (phased)

Phase 1 — MVP (8–12 weeks)

- Connectors: CPPP central + GeM API + top 5 State portals. (Central Public Procurement Portal)

- Core ingestion pipeline, PDF fetcher & OCR.

- Basic parsing for key fields + deduplication.

- Search and saved searches.

- Alerts by email and in-app.

- Admin portal and subscription management.

- REST API for push/outbound feeds.

Phase 2 — Core features (12 more weeks)

- All state connectors added (remaining).

- Advanced BOQ extraction, full-text search, AI summarization.

- Multi-channel alerts (SMS, WhatsApp), team workspaces, bid board.

- Billing / per-document micropayment module.

Phase 3 — Scale & polish (ongoing)

- Analytics dashboards, competitor tracking, mobile apps, 3rd party integrations, enterprise SSO.

(Timelines are indicative — actual durations depend on team size & budget.)

# 10 — Team composition & roles (recommended)

- Product Manager (1) — scope, prioritization, client demos.

- Backend Engineers (2–3) — ingestion, APIs, DB.

- Frontend Engineers (2) — web UI + dashboards.

- ML/NLP Engineer (1–2) — parsing, classification, BOQ extraction.

- QA Engineer (1) — automated tests, regression.

- DevOps (1) — infra, monitoring, CI/CD.

- Data Ops / Operators (1–2) — human verification & connector maintenance.

- Designer (part-time) — UX for bid flow.

- Customer Success / Support (1) — onboarding enterprise customers.

# 11 — Acceptance criteria & KPIs

- Coverage KPI: >= 95% of tenders published on integrated sources appear in system within 60 min.

- Quality KPI: parsing accuracy >= 90% for critical fields (closing date, tender id, value).

- Uptime: 99.9% for user-facing APIs.

- User-engagement: X saved searches / active users on monthly basis (define per client).

- Time-to-market: MVP in 8–12 weeks (for experienced team).

# 12 — Cost drivers & licensing

Major cost drivers:

- Team headcount and duration.

- OCR & extraction licensing (open-source OCR vs paid engines).

- WhatsApp/SMS costs (per-message).

- Cloud hosting & storage (documents can be large).

- Third-party data sources that may require paid access or registration.

- Ongoing maintenance for broken connectors (site redesigns).

# 13 — Legal & compliance considerations

- Respect the terms of service for each source: some sites disallow automated scraping — prefer API use & partnership agreements (e.g., GeM offers APIs). (Gem Help Center)

- Data retention, privacy and user consent for outbound messages (SMS/WhatsApp).

- Provide takedown / dispute workflow if a department complains about content.

- Tax compliance for subscriptions / invoices (GST).

# 14 — Suggested SLAs & operational metrics for customers

- New tender delivery SLA: within 1 hour for central/GeM sources, within 6 hours for department sites (configurable).

- Data-correction SLA: respond to data correction ticket within 24 hours.

- Connector outage notification: alert customers if a major source stops updating.

# 15 — Sample acceptance test cases (examples)

- Upload a tender PDF with a complex BOQ — verify BOQ items parsed into structured rows with units & quantities.

- Publish same tender on two sources — verify deduplication and single canonical record referencing both sources.

- Create saved search → verify email & WhatsApp alerts triggered for matching new tenders.

- Enterprise user: create workspace, add users, assign bid tasks & remind 3 days before close.

# 16 — Next steps I can take for you (I already did public research)

I made the SoW using public pages and docs. If you want me to go deeper and produce:

- (A) A line-item technical RFP (detailed API spec, DB schema, acceptance tests), or

- (B) A cost estimate (T&M and fixed-price options), or

- (C) A competitor feature-mapping matrix (BidAssist vs TenderTiger vs TenderTiger Neo vs TenderNxt etc.) with screenshots and product-parity table —

I can do any of those right now. If you want exact feature parity with your current BidAssist subscription (match their UI behavior, alert wording, exact BoQ extraction examples), you can optionally provide the BidAssist account credentials — I can log in and extract exact feature/UX details and produce a feature-by-feature parity report and a prioritized dev backlog. (If you provide credentials, mark them private — I will use them only to review the product UI & documents for this task.)

# Short prioritized checklist you can hand to devs tomorrow

- Build connectors for CPPP & GeM (use APIs where available). (Central Public Procurement Portal)

- Implement robust PDF downloader + OCR + field extractor.

- Implement Elasticsearch-driven search + saved searches + alerts (email).

- Admin console for subscriptions & per-document billing.

- Human verification UI to improve parsing accuracy.

- Add WhatsApp & SMS alerting and team workspaces.

- Add state connectors in waves, monitoring connector health.